Guide3. Guide 3. Final Report – APT Project

Capstone Course

Members:

- Esteban Fierro

- Francisca Herrera

Instructor: Jorge Castro

Section: 002D

1. Final Report – APT Project

| Project Name | NeuroVoice |
| --- | --- |
| Performance Area(s) | -Inclusive software development -User-centered design -Technological innovation applied to special education |
| Competencies | - Teamwork - Autonomous Learning - Documentation Skills - Analytical Thinking - Empathetic Mindset -Advanced English Proficiency - Advanced Management of Software Tools and Programming Languages Competencies demonstrated in the project related to the graduate profile: - Performing certification tests -Managing IT projects - Creating data models - Developing a software solution |

| Final Report Contents |  |
| --- | --- |
| 1. Relevance of the APT Project | - Neurodivergent individuals, especially school-aged children, often face difficulties with verbal communication, which can lead to frustration, social isolation, and learning barriers. - Many educational institutions and families currently rely on physical communication cards, but their use can be limited or impractical in certain contexts. - This project proposes the development of a mobile application that digitizes these cards, allowing children to select images and words to express emotions, needs, or desires. - The project focuses on inclusive educational environments, especially primary schools in the Metropolitan Region that support neurodivergent children. It aims to create an impact on teachers, therapists, caregivers, and mainly on the children themselves, promoting their autonomy in communication. |
| 2. Objectives | Develop a functional prototype of the NeuroVoice application to facilitate communication using digital communication cards. Validate system usability with real users. |
| 3. Methodology | For the development of the project, the agile methodology Scrum was selected, as it allows the work to be organized into short cycles with partial and functional deliverables, which we considered appropriate given the limited time available during the semester. |
| 4. Development | Description of the APT Project Stages and Activities What stages or activities were carried out in your APT Project? We completed three Sprints, each with different levels of activity and complexity: - Sprint 1: This Sprint included 4 epics divided into a total of 15 tasks. It focused mainly on initial documentation and early project setup. - Sprint 2: This Sprint included 3 epics divided into 11 tasks. It focused on implementing the simpler functions of the application. - Sprint 3: This Sprint included 4 epics divided into 15 tasks. Here we developed the most complex functions, conducted final tests, and applied the adjustments required for delivery. Difficulties and Facilitators in the Development of the APT Project What elements helped or facilitated the development of your APT project? The factors that supported the project were: - Feedback from multiple supervisors, which guided us in the right direction and helped us detect issues or flaws in the project. - Various online tools. Thanks to the amount of information available on the web, it was not difficult to find resources that supported development, such as Flask and its basic documentation. What difficulties did you face during the development of your APT Project? - Limited development time. It is well known that the course does not provide enough time to develop a complete project. - The search for and completion of the Professional Internship. Since the available time was already limited, balancing the internship made it even more challenging. Adjustments Made: To meet the objectives of the project—now called NeuroVoice—we faced difficulties mainly due to time constraints and the initial scope, which was too broad. To address these issues, we considered the instructors’ feedback and prioritized the truly essential functions. This led us to adjust the project by removing non-essential features such as the concepts library related to ASD. Additionally, while we initially planned to develop the app in two languages, we discarded this idea due to lack of time. With these changes, we focused on digitizing and modernizing communication cards, allowing the project to progress more realistically while maintaining its main objective: supporting communication for people with ASD, now expanded to neurodivergence in general. |
| 5. Evidence | Attach evidence that demonstrates the development of the APT Project and its final results. What evidence can help others visualize and understand the stages of your APT Project and its final outcome? To demonstrate the progress made in the development and documentation of the NeuroVoice project, we invite you to review the following resources: - Scrum methodology documentation: Documentación Metodología Includes planning, epics, tasks, and project tracking. - Source code repository (Git): Proyecto GitHub GitHub repository containing all Frontend development. - Backend repository(Flask): Backend Proyecto Backend project with server structure, endpoints, and communication logic with the application - Daily Scrum Meeting: Daily Scrum Daily record of the team's progress. These elements provide evidence of both the implementation of the prototype and the follow-up of the planning and development practices defined for the project.. |
| 6. Professional Interests and Projections | Reflection on the contribution of the APT Project to your professional interests How did your APT Project help you gain greater understanding of your professional interests? Working on our APT Project strengthened our interest in self-learning. It helped us develop new skills—both programming from scratch and using tools that streamline development. This allowed us to better understand which areas motivate us within the field of programming. After completing your APT Project, do your professional interests remain the same as at the beginning of the course? Yes. After completing the project, we confirmed that programming is truly an area we enjoy. The APT reinforced that interest and made us feel more confident that we are on the right path. Professional Projections After the APT Project What professional interests would you like to explore or continue developing? We would like to explore different types of projects and experiment with frameworks other than Ionic, oriented more toward web development or even new areas for us, such as artificial intelligence or video game development. How do you project yourself professionally after completing your APT Project? With the experience gained, we feel capable of performing well in a work environment, adapting to different tasks, managing time more effectively, and responding to unexpected challenges with more confidence. |